## Slide 1: MML Project Reporting ‘Example 2’
William Newbery

## Slide 2: Reporting Example
Project/ Workstream Name xxx |  | 
Executive Summary: ‘Confirm the overall RAG status, if Green detail any good progress made and confidence in up and coming milestones. If the status is Red or Amber confirm why and the ‘Path to Green’ with dates on when this will be expected’ |  | 
Finances: | Benefits: | 
RAG Status: | Last Period | This Period
Overall | R | R
Milestones | A | A
Finances | G | G
Benefits | R | R
Risk and Issues | A | A
Project Manager:
xxx
Reporting Date:
Xx/xx/xx
Financial Summary | Total Budget | 
 | YEAR? Forecast | 
 | YEAR? Actual | 
 | YEAR? Remaining Forecast | 
Finances Commentary:
‘Any commentary that is required in regards to variances and confidence on the total forecast spend‘
Project Change Requests |  |  |  | 
CR Ref: | Title | Description | Status | Date of Status
 |  |  | Out for Impact Assessment | 
 |  |  | Logged | 
Decisions Made |  |  | 
Tracker Ref: | Description | Forum (Meeting/ Email) | Date Made

## Slide 3: Reporting Example
Project Milestone Summary (1week before 2 weeks after) - L0 and L1 |  | Milestone Attributes |  |  |  |  |  |  | 
Workstream | Milestone / Task Name | Level | RAG | Not B/L Finish | Baseline Finish | Revised Finish | Actual Finish | Benefits Trigger Y/N | Commentary
Agreed milestone date when a schedule activity is expected to be complete (once baselined, milestone dates changes are subject to Change Control)
Amended milestone date when a schedule activity is expected to be complete (can be changed up to the point a milestone is baselined, or thereafter subject to Change Control) (nb for POAP formatting purposes this field cannot be left blank, so can show the same date as Baseline Finish)
Completed milestone
Date has been noted within the plan but has not yet been baselined

## Slide 4: Thank you
William Newbery
www.MMLproco.com